Hi Rob,

I wanted to send this note in advance of our meeting today. I've had a chance to review with Jeff and we are looking for your feedback. Please review and advise.

We'd like to take a phased approach to the project planning and kickoff. In the interest of getting us all on the same page, I've created some phases, and where appropriate identified who is involved.

Phase 1: Pre-Work

NOTE: Our goal in the Pre-Work section is to provide comprehensive enough information so that you can create a fully inclusive UI prototype for mobile and web prior to beginning actual mobile or application development.

- We will send you the bulleted breakdowns of each module, as per our prior discussion. (Jeff & Eben)

- We will send each module as we complete the breakdown in the interest of keeping things moving forward and making the best use of our time. (Jeff & Eben)

- To accomplish this, Jeff will write up a functional document that is essentially a knowledge transfer of each module as it pertains to the life of a mobile notary. (Jeff)

- I will then take that functional document and break it down into bullet points that describe the key features of each line item in the Mobile Notary Ease Features List spreadsheet. (Eben)

- While I will begin to document the System Administration module, Jeff will peel off some of the more complex modules (Order Management & Accounting). Again, this is in the interest of efficiency. As a result you will start to see breakdowns of some of the more complex functionality early in this process, allowing you to get a better sense of the overall scope sooner rather than later. (Jeff)

- We'll also do the mapping call during this phase as already scheduled with Addy. (If your UI designer will not be present during the mapping meeting, please set up an appointment for Jeff and Eben to meet this person, as we believe this is the only person on your team we have not yet met.) (Addy, Rob, Jeff, Eben, UI/Prototype Designer)

- Complete contracts with full understanding of scope and sign-off to start the project. (Jeff & Rob)

- As a side note, Jeff also needs logo and corporate identity design for CentralMassSoftware and the Mobile Notary Ease brand. If your graphic designer can provide this we'd like to engage them for this purpose during Phase 1. (Jeff, Rob, Graphic Designer)

- Additional Action Items: Please provide email addresses for your team so we can add them to our Slack channel for this project. (Rob & Eben)

Phase 2: Project Setup

- Discuss and agree upon when we will hold sprint planning, scrums, sprint reviews, retrospectives, etc. What's the schedule? (Jeff, Rob & Eben)

- Identify roles and responsibilities on a RACI chart. (Rob & Eben)

- Setup required IAM profiles in AWS so all permissions issues are resolved before we start. (Rob, Arun, Eben)

- Ensure AWS environment is properly defined. This includes any redundancy, backup and restore procedures, load balancing, etc. I think Arun was the person on your team taking responsibility for this item. (Jeff, Rob & Arun)

- Share any tools and permissions across teams (CentralMassSoftware [CMS] and your team) to ensure we don't have issues accessing tools and sharing information. This would include things like LucidChart, Figma, GitHUB, etc. (Rob & Eben)

- Setup and share a document repository with all team members so everyone has access to all the documentation they need. (Rob & Eben)

Phase 3: Project Communications & Sign-Off

- Create policies for project communications, documentation, and PM. This is simply putting a process in place to ensure that you as PM for your team and me as PM for CMS are in lockstep as we move the project forward. (Rob & Eben)

Phase 4: Project Kickoff

- Prepare the backlog and perform the first sprint planning meeting for developing web and mobile prototypes. (Jeff [Product Owner], Eben [SME], and Rob [Scrum Master])

- Kickoff the sprint and begin with scrums. (All)

We are really looking forward to moving ahead with you on this project Rob. We think we have a good marriage of concept, approach, management, talent, and a passionate team to get the work done successfully. Please weigh in with your comments and feedback on the above and let's make this happen.

Thanks,

Eben